FACULTY OF ENGINEERING AND TECHNOLOGY

SCHOOL OF COMPUTING AND ARTIFICIAL INTELLIGENCE

# Capstone Project Logbook

# Student Information

| Name: | KONG XIANG GEN |
| --- | --- |
| Student ID: | 22018733 |
| Programme: | BSc (Hons) in Computer Science |
| Project Title: | Sharkeys: AI-Assisted Custom Mechanical Keyboard Configuration Platform |
| Supervisor: | Associate Professor Dr Sim Tze Ying |

This template is intended to serve as a guideline. Students may modify or include additional sections in consultation with their supervisor, as appropriate (e.g., appendices or supplementary materials).”

| Week Number: | 1 |
| --- | --- |
| Date Range: | 4/5/2026 – 10/5/2026 |

Objectives for the Week:

- Set up the development environment and project structure for the implementation phase.

- Design the data model for keyboard components.

Activities Completed:

- Set up the project with Next.js and TypeScript, and organised the folder structure.

- Set up the Git repository with a branch-per-feature workflow so each phase can be reviewed separately.

- Designed the component data model, deciding what information each part needs to be compared and validated.

- Drafted the database schema for the component table.

Challenges Encountered (if any):

- Deciding how much information each component should include.

Solutions / Actions Taken (if any):

- Listed the compatibility checks I needed first, then worked backwards to decide the fields required.

Progress Reflection:

Starting off with the data model rather than straight into features was a good choice as the shape of the data decides rules implementation in later stages.

Plans for Next Week:

- Build the compatibility rule engine.

- Deploy the database schema.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 2 |
| --- | --- |
| Date Range: | 11/5/2026 – 17/5/2026 |

Objectives for the Week:

- Build the compatibility rule engine.

- Write tests to prove the rules work correctly.

- Deploy the database schema.

Activities Completed:

- Implemented the rule engine that checks whether a set of parts can physically work together, covering layout size, mounting style and switch type.

- Wrote a test covering both valid builds and builds that should be rejected.

- Deployed the database migration for the component table.

- Defined the type definitions and validation schemas shared across the project.

Challenges Encountered (if any):

- Some incompatibilities are not obvious. Two parts can look correct together but fail when combined with a third.

Solutions / Actions Taken (if any):

- Wrote the rules to validate the build as a whole rather than checking each part in isolation, and added test cases for the combinations that only fail as a group.

Progress Reflection:

Writing the tests made the rules much clearer, because any rule I could not express as a test was one I did not properly understand yet. This is the part of the system everything else depends on, so the extra time was worth it.

Plans for Next Week:

- Build the API routes on top of the rule engine.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 3 |
| --- | --- |
| Date Range: | 18/5/2026 – 24/5/2026 |

Objectives for the Week:

- Build the API routes for components and build validation.

- Create a working end-to-end recommendation flow.

Activities Completed:

- Built the API routes for fetching components and validating a build.

- Created the repository layer that provides simple lookups over the component data.

- Built a first recommendation flow that assembles candidate builds and validates every one before returning it.

- Added shared response helpers and request validation for the API.

Challenges Encountered (if any):

- Validating every candidate build was slow.

Solutions / Actions Taken (if any):

- Filtered candidates by budget and category before validation, so only realistic builds reach the rule engine.

Progress Reflection:

The rule engine now sits directly in the recommendation path, which means an invalid build cannot reach the user even in principle.

Plans for Next Week:

- Populate the catalog with real components and prices from vendors.

Supervisor's Feedback (if any):

- Questioned on whether the intent extraction from user’s query is based off AI or local deterministic engine.

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 4 |
| --- | --- |
| Date Range: | 25/5/2026 – 31/5/2026 |

Objectives for the Week:

- Populate the catalog with components available in Malaysia.

- Build a basic configurator page.

Activities Completed:

- Researched and added a seed catalog of components available in Malaysia.

- Added budget handling.

- Built the first configurator page where parts can be selected manually.

- Updated the recommendation logic to respect budget limits.

Challenges Encountered (if any):

- Some reference data for keyboard parts is priced in USD, which does not reflect what buyers here actually pay.

Solutions / Actions Taken (if any):

- Strictly use local vendor listings as the source of truth for pricing instead of converting from USD.

Progress Reflection:

I was indecisive on whether to support multicurrency option, but committing the prices to MYR is much more realistic and made the pricing logic much simpler.

Plans for Next Week:

- Connect the application to the live Supabase database.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 5 |
| --- | --- |
| Date Range: | 1/6/2026 – 7/6/2026 |

Objectives for the Week:

- Connect the application to the live Supabase database.

- Make sure the system still runs when no database is available.

Activities Completed:

- Built the catalog loader that reads from Supabase and falls back to the local seed data when no credentials are configured.

- Wrote the setup and seeding scripts for the live database.

- Applied a security patch to the framework.

Challenges Encountered (if any):

- N/A

Solutions / Actions Taken (if any):

- N/A

Progress Reflection:

The fallback design that I learned and implemented was really helpful as without credentials and access, the testing is fast and nothing breaks even when the database is unavailable.

Plans for Next Week:

- Start the AI intent extraction so the system can understand plain-language requests.

Supervisor's Feedback (if any):

- Questioned on the user authorization implementation (login/logout)

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 6 |
| --- | --- |
| Date Range: | 8/6/2026 – 14/6/2026 |

Objectives for the Week:

- Build the AI layer that turns plain-language requests into structured requirements.

- Make sure the system still works without an API key.

Activities Completed:

- Built the intent extraction that converts a sentence (user’s query) into structured fields the system can query.

- Defined a strict schema for the AI output so unexpected responses are rejected rather than passed through.

- Added a local keyword fallback so the system still returns results when no API key is configured.

- Improved the configurator page to display recommended builds.

Challenges Encountered (if any):

- N/A

Solutions / Actions Taken (if any):

- N/A

Progress Reflection:

This was my first real AI integration. The model is good at understanding what a user means, but not reliable about the exact format it returns. Validating its output before trusting it is not optional, and it is the reason the rest of the system stays stable.

Plans for Next Week:

- Curate a proper component catalog.

- Improve how recommendations are ranked.

Supervisor's Feedback (if any):

- Questioned on tools, good practices to follow.

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 7 |
| --- | --- |
| Date Range: | 15/6/2026 – 21/6/2026 |

Objectives for the Week:

- Curate a verified component catalog.

- Improve the ranking of recommended builds.

Activities Completed:

- Replaced the catalog with a curated list of verified Malaysia-market parts.

- Improved how recommended builds are ranked so the most suitable option appears first.

- Added the saved builds list so users can keep configurations in the browser.

Challenges Encountered (if any):

- Kits sold as a set (case, PCB and plate together) were being treated as separate parts, so the system allowed users to mix parts from different kits.

Solutions / Actions Taken (if any):

- Added a kit marker to those components and taught the rule engine to enforce that kit parts must all come from the same kit.

Progress Reflection:

The kit problem was a late realization but on time that the rules have to match on how products are actually sold, not just check on whether they can fit physically, as it is unrealistic to buy the parts separately from kits even though they would not have incompatible issues.

Plans for Next Week:

- Build the conversational assistant.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 8 |
| --- | --- |
| Date Range: | 22/6/2026 – 28/6/2026 |

Objectives for the Week:

- Prepare the retrieval layer that the conversational assistant will rely on.

- Clear outstanding technical debt before starting the assistant.

Activities Completed:

- Built the retrieval layer that fetches the relevant components from the catalog for a given request.

- Defined the grounding rules for the assistant, so it may only describe parts returned by retrieval.

- Patched several dependency security warnings and updated the framework.

Challenges Encountered (if any):

- Deciding how much information to pass to the assistant. Too little and its answers are vague, too much and the reply becomes slow and unfocused.

Solutions / Actions Taken (if any):

- Limited retrieval to the parts relevant to the request instead of passing the whole catalog.

Progress Reflection:

Preparing retrieval before building the assistant felt slow, but the assistant is only as good as the parts it is given. Getting this layer right first meant it had accurate information to work with from the start.

Plans for Next Week:

- Build the conversational assistant on top of the retrieval layer.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 9 |
| --- | --- |
| Date Range: | 29/6/2026 – 5/7/2026 |

Objectives for the Week:

- Build the conversational assistant.

- Make sure it can only recommend parts that exist in the catalog.

Activities Completed:

- Built the conversational assistant that answers questions about builds and components.

- Made the assistant retrieve parts from the catalog first and generate its reply only from those results.

- Polished the assistant's answer quality and fixed cases where it gave vague replies.

Challenges Encountered (if any):

- Early on the assistant occasionally described parts that were not in the catalog (could be something from the old draft or it looked up online).

Solutions / Actions Taken (if any):

- Grounded every reply in retrieved catalog data and routed any build it suggests through the rule engine before it is displayed.

Progress Reflection:

Seeing the assistant invent a product was actually useful, because it proved the risk I wrote about in CP1 is real and not theoretical. Once retrieval and validation were in place the invented parts stopped appearing, which is the clearest evidence so far that the hybrid approach works.

Plans for Next Week:

- Separate the site into proper pages for each user journey.

- Redesign the landing page and the AI flow.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 10 |
| --- | --- |
| Date Range: | 6/7/2026 – 12/7/2026 |

Objectives for the Week:

- Separate the site into pages for each user journey.

- Redesign the landing page and the AI recommendation flow.

Activities Completed:

- Split the site into separate pages for the landing page, configurator, saved builds, browse and community.

- Redesigned the landing page so the first thing a beginner sees is a prompt box.

- Reworked the AI recommendation flow from start to finish.

- Added a visual preview of the selected build.

Challenges Encountered (if any):

- Users lost their selections when moving between the AI flow and the manual configurator.

Solutions / Actions Taken (if any):

- Created one shared build state.

Progress Reflection:

The most enjoyable week so far, as the app finally started to look like a product. Splitting the pages also made my two CP1 personas clearer in the product itself. Beginners land on the prompt box and get guided, while experienced users can go straight to the configurator or browse page.

Plans for Next Week:

- Build a proper way to measure whether the AI recommendations are actually good.

Supervisor's Feedback (if any):

- Code reviewing and understanding for all important areas (functional/non-functional requirements/data flow diagram)

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 11 |
| --- | --- |
| Date Range: | 13/7/2026 – 19/7/2026 |

Objectives for the Week:

- Build an evaluation suite to measure recommendation quality objectively.

Activities Completed:

- Built an evaluation suite that tests the AI against a fixed set of expected answers, based on my own selling experience as the ground truth.

- Added the evaluation runner and a retrieval test suite so I can score changes automatically.

- Ran the evaluation and recorded the results in a project document.

- Removed the 2D visual builder from the project after reviewing the evaluation results with Dr. Sim.

Challenges Encountered (if any):

- Recommendation quality is subjective, so defining a correct answer was difficult.

Solutions / Actions Taken (if any):

- Used my selling experience as the benchmark, covering the RM150 to RM250 range and the sound profiles buyers actually ask for, and turned it into fixed test cases.

Progress Reflection:

I removed the 2D visual builder that I proposed in the CP1 report. Sourcing matching layered images for every part was not realistic in the time left, and the evaluation showed recommendation accuracy mattered far more to users than visual assembly. Having results rather than a feeling made the decision much easier to justify.

Plans for Next Week:

- Improve how the system matches parts to descriptions.

- Rebuild the assistant with a clearer structure.

Supervisor's Feedback (if any):

- Approved with removing the visual builder.

- Proceed with user testing.

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….

| Week Number: | 12 |
| --- | --- |
| Date Range: | 20/7/2026 – 26/7/2026 |

Objectives for the Week:

- Improve how the system matches parts to sensory descriptions.

- Rebuild the assistant with a clearer internal structure.

- Add user accounts, saved builds and the community gallery.

- Redesign the interface with one consistent design system.

Activities Completed:

- Added meaning-based search for switches so descriptions like thocky or creamy are matched properly instead of by keyword.

- Added the ability to read images in user messages.

- Added user login and the community gallery where builds can be shared.

- Redesigned the assistant panel, configurator and community section with a shared design system, and added the project branding and the assistant identity, Meg.

Challenges Encountered (if any):

- Several months of changes had left the pages styled inconsistently, and builds published to the community could still break the kit rules if published from an older saved build.

Solutions / Actions Taken (if any):

- Migrated every page to one shared set of design tokens, and ran the same rule engine check at the moment of publishing rather than only at the moment of building.

Progress Reflection:

Adding meaning-based search was the week the project directly solved the problem it was written to solve. The semantic gap I described in CP1 stayed abstract until I watched keyword search fail on a realistic request and then watched the new search handle it correctly. The catalog is still small, but it covers enough use cases to demonstrate the system and is easy to expand later.

Plans for Next Week:

- Complete the remaining landing page sections and clean up the codebase.

- Begin system and functional testing.

Supervisor's Feedback (if any):

- N/A

Supervisor’s Signature				                 Student’s Signature

……………………………….					……………………………….